## Slide 1
Tumor Evaluation
Review Agent
How the system is put together, what each part does, and who is responsible for it.
RECIST 1.1 + iRECIST
85 REVIEW POINTS
83 LIVE
Concept overview · derived from TEA-PLAN-001 v1.0.0 and TEA-SPEC-001 v2.0.0
Notes: This deck is an orientation map. It carries no independent authority: where it disagrees with the plan or the specification, those documents win.

## Slide 2
WHAT THE AGENT DOES
It re-derives the response data, then argues with it
Every subject, every timepoint. The agent recomputes what the data should say under the guideline and the protocol, compares that against what was collected, and reconciles the difference against the query history before showing anyone anything.
RE-DERIVE
Sum of diameters, nadir, percent change, all four response components, best overall response, progression dates.
DETECT
85 review points across 7 families - arithmetic mismatches and guideline-conformance failures alike.
RECONCILE
Suppress duplicates of open queries. Judge whether a past answer already justified the data.
EXPLAIN
Five reviewer-facing texts per finding, plus a confidence rate saying how likely it is to be a correct query.
The agent produces suspicions. A qualified person confirms every issue and issues every query manually.
TEA concept overview
2
Notes: Note the last line: the agent has no write path to the EDC. That is what keeps it decision support rather than a system of record.

## Slide 3
THE ORGANISING IDEA
Three clocks,
running at different speeds
Most confusion about this system comes from reading it as one long process. It is three, ticking at different rates with different people involved.
Notes: If someone is lost, ask which clock they are asking about. Nearly every 'when does that happen' question resolves immediately.

## Slide 4
THREE CLOCKS
Different cadence, different people, different output
ONCE - FOR THE PRODUCT
Build the agent
Six delivery steps, each with an approval gate. Produces the engine, the rule pack and the web application.
RUNS
Once, then change-controlled
OWNS
Clinical programming + CDM
YIELDS
Software and a frozen rule pack
ONCE - PER STUDY
Configure for a trial
The intake assistant reads the protocol, proposes every parameter the rules depend on, and waits for a human to confirm each one.
RUNS
Before the first review run
OWNS
Study data manager + medical monitor
YIELDS
A signed-off configuration
EVERY - DATA CUT
Review the data
Ingest, derive, run the rules, reconcile against past queries, score confidence, write the narrative.
RUNS
On demand, per data cut
OWNS
Whoever reviews that study
YIELDS
Findings and draft query text
TEA concept overview
4
Notes: Clock one is where we are now, at Step 2. Clocks two and three do not start until the software exists.

## Slide 5
THE RULE THAT EXPLAINS EVERYTHING ELSE
Code computes. The model explains.
Every number and every verdict comes from ordinary deterministic code. This single split is why the same verdicts come out of a commercial API and a locally hosted model, and why validation stays tractable.
DETERMINISTIC
The model never...
does arithmetic, percent change or nadir selection
creates, deletes or overrides a finding
decides a response category
suppresses a critical finding
sets the confidence rate directly
LLM-ASSISTED
The model does...
write the reviewer-facing explanation from validated evidence
draft the query in the sponsor's house style
read free text - lesion descriptions, query answers
judge where the guideline itself asks for judgement
If the model is unavailable the run still completes. Every LLM task has a deterministic template fallback - the findings get plainer, never wrong.
TEA concept overview
5
Notes: This is the answer to 'can we trust an LLM with endpoint-critical data'. It never touches the verdict.

## Slide 6
CLOCK ONE
Building it
Six steps, strictly sequential, because each one's output is the next one's input. The gates are the real schedule risk - not the build effort.
Notes: Step 1 is approved. Step 2 is in review round 2.

## Slide 7
DEVELOPMENT PROCESS
Six steps and the gates between them
STEP 1
Development plan
TEA-PLAN-001
Approved 17 Aug
STEP 2
Programming spec
TEA-SPEC-001
Approved 21 Aug
STEP 3
Prototype output
Dummy dataset
Next - needs a pilot study
STEP 4
UI design
8 screens
No code before approval
STEP 5
Code generation
Engine, rules, app
Validation package
STEP 6
Finalisation
UAT on a real study
Release 1.0.0
GATE
CDM + MM
GATE
rule pack frozen
GATE
output accepted
GATE
design approved
GATE
tests green
The rule pack freezes at the Step 2 gate. That makes the specification review the most consequential meeting in the schedule.
TEA concept overview
7
Notes: Steps 3 and 6 need a pilot study chosen. That decision is still open.

## Slide 8
CLOCKS TWO AND THREE
Inside one review run
Eleven components in a fixed order. Four phases, from reading the protocol once per study to recording what the reviewer decided.

## Slide 9
PROCESS FLOW
Eleven components, four phases
SET UP
Once per study
AC-11 Protocol intake
Summarises every parameter the rules depend on, for a human to confirm.
DERIVE
Every run
AC-01 Ingestion
AC-02 Config resolve
AC-03 Derivations
Maps the export to the canonical model, then computes the arithmetic every rule depends on.
DETECT
Every run
AC-04 Rule engine
AC-05 Adjudicator
Runs the 83 live review points. The model only judges where the guideline asks for judgement.
ASSEMBLE
Every run
AC-06 Query reconcile
AC-07 Confidence
AC-08 Narrative
AC-09 Reporting
AC-10 Feedback
Where hundreds of raw findings become a ranked worklist a person can actually work through.
Plain outline = deterministic code · Tinted + dashed = LLM-assisted · Mixed dash = hybrid
Order runs left to right. Nothing downstream can change a verdict computed upstream.
TEA concept overview
9
Notes: AC-06 is hybrid: deterministic matching on rule id and field, with the model reading free-text query answers.

## Slide 10
SOURCE DATA TO OUTPUT DATA
Where the data comes from,
and where it goes
Five sources, one canonical model, one finding record - and two loops that close the system.

## Slide 11
DATA RELATIONSHIP
From EDC export to an issued query
SOURCE DATA
Veeva EDC export
CRF specification
Protocol + imaging charter
Query report
Cross-domain data
CANONICAL MODEL
TEA-CTR-001
12 entities
Units normalised
Lesion identity resolved
No source field names
AGENT COMPUTATION
D-01 ... D-10 derivations
83 live review points
7 rule families
Confidence rate
Cascade grouping
OUTPUT DATA
TEA-CTR-002 finding
Severity + confidence
Evidence + trace
Five reviewer texts
Coverage report
HUMAN ACTION
Review and disposition
Approved query text
Issued manually
Never automatic
Site answers
TWO LOOPS CLOSE THE SYSTEM
Site answers return as source data at the next data cut, where the reconciler judges whether the answer justified the data.
Reviewer dispositions tune the confidence model, so a rule people keep rejecting is down-weighted without a rule release.
TEA concept overview
11
Notes: The red text in the last lane is the boundary: the agent has no write path to any external system.

## Slide 12
ROLES AND RESPONSIBILITIES
Who owns what, on which clock
ACTIVITY | CLOCK | LEADS | APPROVES
Define review points and severities | Build | Clinical data management | Medical monitor
Agree confidence base rates | Build | Clinical data management | Medical monitor
Implement engine, rules and application | Build | Clinical programming | CDM at each gate
Validation package and change control | Build | Quality / validation | Quality / validation
Approve model hosting and data egress | Build | IT security / privacy | IT security / privacy
Confirm protocol parameter checkpoints | Per study | Study data manager | Medical monitor
Map the CRF, verify field availability | Per study | Clinical programming | Study data manager
Trigger a run and triage findings | Per data cut | Study data manager | -
Adjudicate clinical judgement findings | Per data cut | Medical monitor | Medical monitor
Edit and issue the query into the EDC | Per data cut | Study data manager | Study data manager
Answer the query, correct the data | Per data cut | Investigator site | Investigator site
Review rule performance and retune | Per data cut | Clinical data management | Medical monitor
These are responsibilities, not system permissions. Release 1 does not enforce role-based access - anyone may review and approve, because no query is issued automatically.
TEA concept overview
12
Notes: OQ-08 settled this at the Step 1 review: review and issuing are often the same person, so strict segregation would add friction without adding control.

## Slide 13
READING THE DOCUMENTS
What each identifier means
Identifiers appear constantly across the workbooks. This is which document owns each family.
OBJ / FR / NFR / REG
Development plan
Objectives and requirements. Approved, and the parent of everything else.
AC-01 ... AC-11
Components
The eleven runtime parts, in pipeline order.
D-01 ... D-10
Derivations
The arithmetic. One wrong here makes many rules wrong together.
TE-XX-000
Review points
The 85 rules by family. Ids are permanent and never reused, even when retired.
ID-01 ... ID-08
Interpretations
Where the guideline is silent. Each has a default, confirmed per study.
TEA-CTR-001 / 002
Data contracts
What goes in, what comes out. Adapters target these, not each other.
P-ADJ / P-MATCH / P-NARRATE
Prompt contracts
Every model call, with its required output schema.
G-01 ... G-07
Guardrails
What the model is structurally prevented from doing.
TEA concept overview
13

## Slide 14
IF YOU READ NOTHING ELSE
Five things that decide whether this works
1
The deterministic split holds, or it doesn't
It is what makes local hosting, reproducibility and validation possible at once. Erode it and all three go.
2
Silence is a feature
A reviewer handed 400 findings reviews none. Deduplication, reconciliation and ranking are load-bearing, not polish.
3
Confidence must be calibrated, not asserted
A confidence rate people learn to distrust is worse than none - it invites issuing queries unread.
4
Coverage has to be published
The danger is assuming the agent checked something it never checked. Every run states what was not evaluated.
5
The rule pack must stay cheap to change
Adding a review point is a declarative change with its own tests. The moment it needs engine surgery, the catalog stops growing.
TEA concept overview
14

## Slide 15
WHERE WE ARE
Step 2 closed. Step 3 next.
APPROVED 21 AUG
Three review rounds, then a reviewer-lens pass that changed 27 rules. Rule pack frozen at 2.0.0 - changes now need change control.
BLOCKED ON
Choosing the pilot study. Step 3 cannot start without it: it decides the golden dataset and the UAT study.
WATCH AT STEP 3
The 8 rules whose logic changed last have no test history, and 27 confidence rates are still estimates rather than measurements.
This overview is derived from the controlled documents and carries no independent authority.
Where it disagrees with TEA-PLAN-001 or TEA-SPEC-001, those documents win.
Notes: The approval was a reasonableness review, not line-by-line. That is workable because Step 3 confirms the detail by evidence - the golden dataset tests all 83 live rules against known expected findings.